

Dear Jerry Jones,

I am writing you to inform you the status of the project. We have entered the alpha stage. As of now the website is responsive to all forms of devices. The layout to the design has been completed. The logo can redirect the user back to the home page. We are in the middle of working on the backend programming. This is the administrative section to your website. We currently began working on the login page, registration page, and uploading sermons to your page. These pages have are not yet finalized but have been started: login, registration, and sermons. We have also completed the map for the location page. As far the issues that I have come across, will be on my end. My database is no longer recognized. I have been working on fixing the problem but that will not delay the timeframe of the website.

In the video I try to show you the php pages however they were not coming up due to my computer not recognizing my database. Feel free to visit my github link at <https://github.com/NenaH77/FPW.git> so that you may see my progress. My focus for this upcoming week is to complete all the backend programming and begin testing.

If you have any question, please feel free to contact me at 407-401-4528 or [hernandez.angelica77@gmail.com](mailto:hernandez.angelica77@gmail.com)

Thank you,

Angelica M. Dinh

|  |
| --- |
| Accomplished |
| Create Logo |
| Outline Project |
| Creative Brief |
| Wireframe |
| Sitemap |
| Design Color Comps |
| Begin HTML and CSS |
| User Testing Questionnaire |
| Weekly Status Report |
| Content Completed |
| Media Completed |
| Images Completed |
| Content Completed |
| PHP Begins |
| JavaScript/jQuery Begins |
| Database and PHP Administrative Page Begins |
| Approvals for weeks 1-4 |
|  |
|  |
|  |
|  |
|  |
|  |
|  |

|  |
| --- |
| Planned but not Accomplished |
| Test Site |
| Launch Site |
| Get approvals for week 5-8 |
|  |